WEEKLY LEADERSHIP REVIEW

Gobind Sugar Mill, Aira

Week: 28th Dec. to 03th Jan. 2026 vs Previous Week (21st Dec to 27th Dec 2025)

Season Day: 70

PART 1 – INSIGHT NARRATIVE

1. Executive Summary (Key Insights)

- CRUSHING PERFORMANCE: Total Sugarcane Crush (LQ) at 6.91 vs 7.51 in last week; Highest Crush in December week 7.51 LQ; Highest Crush in month 32.25 L Qts.

- RECOVERY: Sugar recovery stable at 10.44% vs 10.43% in last week; Till date recovery 9.89%.

- LOSSES: Total losses increased mildly to 2.58% vs 2.52% in last week; Molasses loss increase to 1.97% vs 1.91%.

- POWER: Power generation lower at 63.66 LU vs 64.71 LU last week; Power export slightly down to 36.80 LU vs 36.92 LU.

- DISTILLERY: Ethanol production marginally lower at 8.32 LL vs 8.42 LL; Capacity utilization at 95.11% vs 96.20% last week.

- SUGAR QUALITY: DS House ICUMSA improved for M-sugar at 85 vs 92, S-sugar 88 vs 98; RS House quality lower - L-sugar 32 vs 29; Pharma sugar ICUMSA lower.

- CAPEX / PROJECTS: Mud Removal System piping and erection complete; electrical and instrumentation cabling complete; commissioning underway with GEA expected onsite by 05.01.26.

- EHS & SAFETY: No fatalities; 3 minor human injuries; 1 goat died, 1 bull injured; 23 accidents in 9 weeks; Fire mock drill at distress and training ongoing; reflection tapes implemented for foggy season.

2. Overall Performance

Sugar production steady at 0.61 LQ this week vs 0.65 LQ prior; Till date cane crushed 70.06 LQ; Capacity utilization incl stoppage decreased to 98.79% vs 107.29%.

3. Benchmark & Comparative Position

Aira crush 69,500 Qtls on date; Pol in cane at 13.02%, within peer range; Recovery at 10.44%. Aira ahead of Bajaj group on cane and recovery; Lagging behind Dalmia and DCM Shriram.

4. Cane Planning & Control

Daily indent rate 1.11 LQ vs 1.09 LQ last week; Daily cane purchased 0.99 LQ vs 1.07 LQ; Gate indent maturity declined to 81% vs 95%; Center indent maturity declined to 71% vs 100%; Affected cane reduced to 0.5% from 1.1%.

5. Engineering & Milling Performance

Hours utilized decreased to 92.93% from 99.68%; Downtime increased to 3.53 hrs from 0.32 hrs due to 8 hrs planned general cleaning; Highest crush in shift 38,129 Qtls; Shredder tips replaced.

6. Production Performance

Sugar production 0.61 LQ vs 0.65 LQ prior; Sugar recovery CH-RS stable at 11.18%; Total losses rose slightly; Steam consumption higher at 459 Kg/Qtl; Sugar quality improved in DS House ICUMSA M and S sugar; RS quality declined.

7. Power Plant Performance

Power generation declined to 63.66 LU from 64.71 LU; Power export at 36.80 LU; Boiler capacities slightly down; PLF marginally reduced; Planned incinerator outage caused 4 MW turbine stop; Energy saving initiatives ongoing.

8. Distillery Performance

Ethanol production marginally lower at 8.32 LL; Zero downtime; Fermentation efficiency at 91.40%; Steam consumption at 4.06 Kg/BL; Feedstock syrup quality stable.

9. Quality Control & EHS

Total losses at 2.58% vs 2.52%; Fire mock drill at distillery; EHS incidents minor with no fatalities; Road safety ongoing with incidents reported; BBS training conducted.

Risks & Watch-outs for the Coming Week

- Indent maturity decline at gate (81%) and centers (71%) is risk; Close monitoring required.

- Increased downtime and forced shutdown impact crushing performance; attention needed on maintenance.

- Increase in molasses losses requires focus.

- Safety risk due to accidents and near misses, especially in fog season and mechanical issues.

- Delayed completion of Mud Removal System commissioning may impact production.

TABLE A – Quantitative Discussion

| KPI | Current Week | Last Week | Till Date | WoW Change |
| --- | --- | --- | --- | --- |
| Cane Crushed (LQ) | 6.91 | 7.51 | 70.06 | -8.00% |
| Sugar Recovery (%) | 10.44% | 10.43% | 9.89% | Flat |
| Sugar Produced (LQ) | 0.61 | 0.65 | 5.75 | -6.15% |
| Capacity Utilization (%) | 98.79% | 107.29% | 100.08% | -8.50pp |
| Total Losses (%) | 2.58% | 2.52% | 2.11% | +0.06pp |
| Pol % Bagasse | 1.71% | 1.71% | 1.75% | Flat |
| DS ICUMSA (M-sugar) | 85 | 92 | 105 | -7.6% |
| Power Generation (LU) | 63.66 | 64.71 | 636.12 | -1.62% |
| Power Export (LU) | 36.80 | 36.92 | 375.73 | -0.32% |
| Power PLF - 30.85 MW (%) | 96.07% | 96.69% | 97.05% | -0.62pp |
| 150 TPH Boiler (TPH) | 148.2 | 151.2 | 150.4 | -2.00% |
| Ethanol Produced (LL) | 8.32 | 8.42 | 77.53 | -1.19% |
| Distillery PUF (%) | 95.11% | 96.20% | 95.33% | -1.09pp |
| Fermentation Eff. (%) | 91.40% | 91.17% | 90.95% | +0.23pp |
| Steam Consumed (Kg/BL) | 4.06 | 3.96 | 4.10 | +2.53% |

TABLE B – Qualitative Discussion

| Area | Current Week Narrative | Change vs Last Week |
| --- | --- | --- |
| Engineering | Hours utilized decreased to 92.93% from 99.68%. Downtime increased to 3.53 hrs due to planned 8 hr cleaning. Highest crush in shift 38,129 Qtls. Shredder tips replaced. | Reduced utilization from 99.68% to 92.93%. Downtime increased from 0.32 hrs to 3.53 hrs for general cleaning. |
| Cane | Indent rate higher at 1.11 LQ; Gate indent maturity dropped to 81% from 95%; Center indent maturity down to 71% from 100%. Affected cane improved to 0.5% from 1.1%. | Gate and center indent maturity declined; affected cane improved. |
| Production | Sugar production slightly lower at 0.61 LQ vs 0.65 LQ; DS House ICUMSA M-sugar improved to 85 from 92; RS quality lower. Steam consumption higher. | Sugar quality slightly improved in DS; RS sugar quality declined; steam consumption increased. |
| Power | Power generation lower at 63.66 LU; boiler utilization slightly lower; planned incinerator outage conducted; energy saving actions ongoing. | Power generation decreased; outage impacted operations; energy saving measures ongoing. |
| Distillery | Ethanol production steady at 8.32 LL; zero downtime; fermentation efficiency stable; feedstock syrup quality stable. | Marginal reduction in ethanol production; stable fermentation efficiency and feedstock quality. |
| Quality/EHS | Total losses slightly up to 2.58%; fire mock drill and safety trainings ongoing; 23 accidents reported with minor injuries; no fatalities. | Marginal increase in losses; continued focus on safety with incidents reported. |
| Capex | Mud Removal System piping and cabling complete; commissioning expected 05.01.26; R3 massecuite boiling operational; B-heavy molasses diversion started. | Progress in MRS project nearing commissioning; furnace operational improvements underway. |

This review is based exclusively on numbers and narratives disclosed in the weekly PDF slides.